**CITY OF BILOXI**

**SPECIAL PROVISION NO. 907-618-1 CODE: (SP)**

**DATE: 06/30/17**

**SECTION 618 - MAINTENANCE OF TRAFFIC AND TRAFFIC CONTROL PLAN**

**Subsection 618.03.1 - General.**

Add the following paragraphs to the end of Subsection 618.03.1:

The Contractor shall provide and place aggregate in all trench excavations after backfilling operations have been completed. These aggregate surfaces shall be maintained daily during the entire project to a degree to provide a smooth riding surface free of potholes, ruts, etc. Limestone for maintenance of roadway is to be at no additional payment to the Contractor. All items necessary for continuous maintenance of roadway, driveway entrances, etc. shall be included in Pay Item No. 907-618-A, and shall not be measured and paid for separately.

At the end of the workday and especially on weekends, access to all residents and business establishments shall be restored unless specific permission has been obtained from the affected individual not to restore access. Provisions must be made at all times for access to all structures by the fire department and other emergency vehicles.

The roadways shall be inspected daily, during and after rainstorms, and all deficiencies repaired to form a smooth and acceptable riding surface.

One lane of traffic flow shall be maintained on the roadway at all times. Specific attention shall be given to business establishments on this roadway. The Contractor shall maintain access to these establishments at all times after trench excavations are closed by providing ample and sufficient aggregate in any and all trenches and/or excavations to allow parking of customers' vehicles and also foot traffic by pedestrians.

It shall be the Contractor's responsibility to monitor and maintain ingress and egress to any and all business establishments during the duration of the work.

After placement of any pavement course, short-term striping will be installed before work is discontinued for the day or as soon thereafter as weather conditions will permit, unless directed otherwise by the City Engineer or his authorized representative. Short-term striping shall meet the requirements of Subsection 619.03.3. Short-term striping shall be paid for under Pay Item Number 619-A if used.

**Subsection 618.03.2 – Barricades, Signs, and Flaggers.**

Add the following paragraph to the end of Subsection 618.03.2:

Any sign, which is not in use, shall be removed from the project or completely covered as approved by the City Engineer’s authorized representative. Examples of signs that may not be “in use” shall include, but is not limited to:

1. Any construction signs installed prior to the start of construction or construction sign still in place after construction is complete.
2. Construction signs dealing with certain phases of the project, which are not in effect.
3. Non-construction regulatory signs in construction areas which are not applicable to the construction zone, such as non-construction speed limit signs.
4. Construction detour signs when the detour is not in effect.
5. Construction “No Thru Traffic” signs during times when through traffic is allowed.
6. Projects that have different conditions at night or on weekends/holidays, than during the construction day.